MANA / AbbaDox

| Meeting Date: | Wednesday, July 16, 2025 | Meeting Time | 10:00 AM EST |
| --- | --- | --- | --- |
| Location: | Teams Meeting |  |  |
| Facilitator | Join the meeting now Meeting ID: 281 654 499 189 Passcode: Hs2Ho7tm |  |  |

SharePoint Link: MANA – AbbaDox Careflow RIS SharePoint
Account Setup Workbook: MANA Account Setup Workbook

|  | Attendee | Party |
| --- | --- | --- |
| ☒ | Carrie Johnson | MANA |
| ☒ | Darron Mitchell | MANA |
| ☒ | Daniel Lad | MANA |
| ☒ | Ruben Gonzalez | AbbaDox |
| ☐ | Andreina Boudle | AbbaDox |
| ☐ | Rafael De Leon | AbbaDox |

- 7+ Locations, XX,000 Annual Studies

Meeting Minutes

- Data Base Setup - 7/9 Account Data Base – In Progress - Account Setup Workbook - 7/9 Demo to review demo account scheduled on 7/11 - Completed - 7/16 Phase 1 Review - Locations: Ready for upload – In Progress - Rooms: Ready for upload – In Progress - Schedules: Create an open schedule to outread rooms locations, MANA - New - 7/16 Phase 2 Review - Procedures will be divided into Imaging Breast and breast center, lists will be consolidated before upload, MANA – In Progress - Referrings – In Progress - Payers – In Progress - 7/16 Phase 3 Review - Users and Roles: 7/16 Ruben added default roles to assign to each user, follow this path for setup, MANA – New - Rads: Ready for upload - Workflow Reviews - Intro to Settings - Onder Intake - Pending Workflow - Interfaces - Merge PACS. Scope: Uni. ORM,ADT,ORU - 7/16 Resource assigment required - MagView. Scope: Bid. ORM,ADT/ORU - 7/16 Resource assigment required - PowerScribe. Scope: Bid. ORM,ADT/ORU - 7/16 Resource assigment required - eCW. Scope: Bid. ORU,ADT,DFT/ADT - 7/16 Resource assigment required - Outreads - HOG (EHR TBD). Scope: Bid. ORM/ORU - Data Migration - 7/9 Merge .CSV Data upload template - Document Management - eForm - 7/9 Access to JotForms - Reforma (Print) - 7/9 Upload forms to SharePoint, MANA - New - Radiology Report Templates - Breast Health - Letter Templates - ScanDox - Patient Engagement - Email - 7/9 Share Email Domain Instructions, AbbaDox – New - SMS - 7/9 Short link Instructions, AbbaDox – New - Portals - Referring - Patient - TOS Payment – - Imagine Pay