MANA / AbbaDox

| Meeting Date: | Wednesday, September 3, 2025 | Meeting Time | 10:00 AM EST |
| --- | --- | --- | --- |
| Location: | Teams Meeting |  |  |
| Facilitator | Join the meeting now Meeting ID: 281 654 499 189 Passcode: Hs2Ho7tm |  |  |

SharePoint Link: MANA – AbbaDox Careflow RIS SharePoint
Account Setup Workbook: MANA Account Setup Workbook

|  | Attendee | Party |
| --- | --- | --- |
| ☒ | Carrie Johnson | MANA |
| ☒ | Darron Mitchell | MANA |
| ☒ | Daniel Lad | MANA |
| ☒ | Dawn | MANA |
| ☒ | Ruben Gonzalez | AbbaDox |
| ☐ | Andreina Boudle | AbbaDox |
| ☐ | Rafael De Leon | AbbaDox |

- 7+ Locations, 120,000 Annual Studies

Meeting Minutes

- Account Setup Workbook - Completed - SSO - Completed - Roles - 8/27 Call scheduled for 8/29 at 2.00 PM EST - Completed - Workflow Reviews - Intro to Settings 8/4 – 9.00 AM – #1 Completed - Intro to Settings 8/6 – 12.00 PM – #2 Completed - Onder Intake – 8/14 IC and 8/15 BC. - IC Order Intake - Completed - BH Order Intake – Completed - 8/20 Need to define utility for Faxio. - Pending Workflow - 8/14 IC Pending Workflow – Completed - 8/20 BC Pending Workflow – Completed - Scheduling - IC 8/27 Rescheduled to 2.00 PM EST - Completed - Note: 8/27 Determine if location can be filtered per user at scheduling Wizard, AbbaDox – Completed - 9/3 Need to build rules at room level. - Pre-registration - Registration - Technologist 9/11 - Billing 9/25 - Interfaces Feature-707 - 9/3 VPN: Same VPN will be used for Merge, MagView, PW and OnceEMR - Merge PACS. Scope: Uni. ORM,ADT,ORU - 8/27 Kick-off – Completed - 9/3 AbbaDox pending on port assignment, Merge – In Progress - 9/3 Merge may be returning quote to Mana, Merge - New - MagView. Scope: Bid. ORM,ADT/ORU - 8/13 AbbaDox setting up VPN, PSK has been sent, AbbaDox – In Progress - 8/6 Note: MANA utilizes Dragon and PowerScribe to dictate. Nurses dictate from Dragon (Magview) so do not have an NPI. The client will be providing the NPI and Dictator ID in ASW. Interface logic needs to configured to map to Dictator ID if NPI is missing. - 9/3 Kick-off Scheduled for 9/3 - PowerScribe. Scope: Bid. ORM,ADT/ORU - 7/16 Resource assignment required, Mana – In Progress - 8/7 SOW sent to Ben for Review, Mana – In Progress - 9/3 PW’s signed order has been returned, pending on PM assignment. - eCW. Scope: Bid. ORU,ADT,DFT,SIU/ADT (Steven Dominguez) - 9/3 AbbaDox Resource assigned, expect contact from Ilana, AbbaDox -New - Outreads - 8/27 AbbaDox pending on SOW from MANA, Ben reached out to Jessica at HOG determine next steps MANA – In Progress - 9/3 OncoEMR working on agreement, the Engineer Assignment. Timeline completion 2 months. - Data Migration DS-696 - Scope: Merge .CSV Data upload template. Pt records with payers, historical exams, future exams, historical ORU. - 8/6 Create SFTP and share with Merge, AbbaDox – Complete - Questionnaires - 9/3 AbbaDox to build Questionnaire provided, AbbaDox - New - Scheduling Rules - 9/3 Call has been scheduled for 9/3, AbbaDox - New - Document Management - 7/23 Start thinking about document management in AbbaDox, MANA - New - eForm - 7/9 Access to JotForms - 7/23 Currently Merge only prints the router document, therefore AbbaDox could build this form electronically. There’s the potential of AbbaDox owning more of the documents for Imaging and breast center because the eForms can be sent downstream via HL7. - Reforma (Print) - 7/9 Upload forms to SharePoint, MANA - New - Radiology Report Templates - Completed - ScanDox