MANA / AbbaDox

| Meeting Date: | Wednesday, November 5, 2025 | Meeting Time | 10:00 AM EST |
| --- | --- | --- | --- |
| Location: | Teams Meeting |  |  |
| Facilitator | Join the meeting now Meeting ID: 281 654 499 189 Passcode: Hs2Ho7tm |  |  |

SharePoint Link: MANA – AbbaDox Careflow RIS SharePoint
Account Setup Workbook: MANA Account Setup Workbook

|  | Attendee | Party |
| --- | --- | --- |
| ☒ | Carrie Johnson | MANA |
| ☒ | Darron Mitchell | MANA |
| ☒ | Daniel Lad | MANA |
| ☒ | Dawn | MANA |
| ☒ | Ruben Gonzalez | AbbaDox |
| ☐ | Andreina Boudle | AbbaDox |
| ☐ | Rafael De Leon | AbbaDox |

- 7+ Locations, 120,000 Annual Studies

Meeting Minute

- Workflow Reviews - A-Z Workflow Recap - IC 10/16 – In Progress - 10/29 Update to Order Intake processes. - 11/5 Ticket request being written. - BC 10/29 – In Progress - Interfaces Feature-707 - Merge PACS. Scope: Uni. ORM,ADT,ORU Thursdays at 3.00 PM EST. 80% - 11/5 Merge process all messages, initiating live testing on 11/4 - MagView. Scope: Bid. ORM,ADT/ORU Tuesdays at 12.00 PM EST 60% - 11/5 The port is not enabled yet in MagView. Once port is enabled (Jason), the messages will be sent successfully. - PowerScribe. Scope: Bid. ORM,ADT/ORU - Thursday at 12.00 PM EST 70% - 11/5 PS received messages, reports must be dictated to receive ORU. - 11/5 ORU has been sent to AbbaDox. Acce: AB1219 - eCW. Scope: Bid. ORU,ADT,DFT,SIU/ADT (Steven Dominguez) Thursday at 2.00 PM EST 25% - 11/5 Technical call with eCW completed on 10/30, In progress. - Outreads Flatiron/OncoEMR HOG 5% - 11/5 Pending on BBA from HOG/Onco EMR - Data Migration DS-696 - Scope: Merge .CSV Data upload template. Pt records with payers, historical exams, future exams, historical ORU. - 11/5 Received feedback from Merge samples files will be provided shortly. - 11/5 IC and BC Procedure Mapping to be reviewed on Configuration call. - Account Configurations ETA: 12/5. - Wizard - 11/5 Mandatory fields discussion required, AbbaDox - New - Payer linked procedure request: - If insurance is available, automatically link to procedure(s). - If insurance is not available for Breast Health procedures, override: the “Enable Mandatory Payer Assignment to Procedure” - Local Procedures - 11/5 Confirmed that DX proc. are available and Merge can process DX modality code (xray) - Document Management - Reforma (Print) - IC 9/18 Upload registration documents to Reforma folder in Sharepoint. - 10/1 Documents available in Sharepoint, AbbaDox – In Progress - BC 10/1 will pursue Reforma to print Router, Recommendation, and Risk Assessment - 10/1 Documents available in Sharepoint, AbbaDox – In Progress