MANA / AbbaDox

| Meeting Date: | Wednesday, February 4, 2026 | Meeting Time | 10:00 AM EST |
| --- | --- | --- | --- |
| Location: | Teams Meeting |  |  |
| Facilitator | Join the meeting now Meeting ID: 281 654 499 189 Passcode: Hs2Ho7tm |  |  |

SharePoint Link: MANA – AbbaDox Careflow RIS SharePoint
Account Setup Workbook: MANA Account Setup Workbook

|  | Attendee | Party |
| --- | --- | --- |
| ☒ | Carrie Johnson | MANA |
| ☒ | Darron Mitchell | MANA |
| ☒ | Daniel Lad | MANA |
| ☒ | Dawn | MANA |
| ☒ | Ruben Gonzalez | AbbaDox |
| ☐ | Andreina Boudle | AbbaDox |
| ☐ | Rafael De Leon | AbbaDox |

- 7+ Locations, 120,000 Annual Studies

Meeting Minute

- Go Live Date Tentative - 2/24 - UAT - IC - 2/11Billing workflow with ISC, AbbaDox - Completed - 1/28 Include MANA into this request RT-789 - BC - 1/28 Carrie to confirm with Kim sign-off on Billing Workflow, MANA – New - 2/4 Team agreed to discontinue Monday and Tuesday meetings to completion workflow and app build. - Interfaces Feature-707 - Merge PACS. Scope: Uni. ORM,ADT,ORU 100% - MagView. Scope: Bid. ORM,ADT/ORU Tuesdays at 12.00 PM EST 90% - 1/21 Recent issues: - Addendum follow up required, AbbaDox – New - Action: Filter required for ADT, only send ADT when appointment is scheduled in breast center location, AbbaDox – In Progress – Confirm status with Carrie - PowerScribe. Scope: Bid. ORM,ADT/ORU - Thursday at 12.00 PM EST 100% - 2/4 Action: Foreign Films: Update OB logic to trigger ORM upon NEW appointment status, AbbaDox - New - 2/4 Follow up on linked studies from PT/CT. Issue: AbbaDox is displaying one of the two modalities in the report, not both. Accessions are AB2440 and AB2434, AbbaDox – completed - 2/4 Followed up with PS360 regarding this issue, update can be done by PS. - 2/4 Custom field follow up to PowerScribe. - eCW. Scope: Bid. ORU,ADT,DFT,SIU/ORM, ADT (Steven Dominguez) Thursday at 2.00 PM EST 40% - 1/21 Mapping of Location/Rooms required - 2/4 Mapping file reviewed, MANA team will assist on mapping and will share document with Steven, MANA - New - 1/21 AbbaDox compendium to eCW must refined to only the procedures that will ever be submitted from eCW. Current compendium also has procedures required for migration, AbbaDox – New - 1/21 Modality in AbbaDox needs to be mapped to visit type in eCW, AbbaDox/eCW – New - 2/4 Action: Request to not send OB SIU when order is created under a foreign film location, AbbaDox – New - 2/4 Action: AbbaDox to account for Referring Practice NPI in OBR in ORU, AbbaDox - New - Outreads Flatiron/OncoEMR HOG 5% - 2/4 Flat iron has requested resource assignment from OncoEMR, Once - New - Hollogic - 2/4 Ticket submitted to Hollogic, scope being defined by Hollogic, Hollogic - New - Data Migration DS-696 - Scope: Merge .CSV Data upload template. Pt records with payers, historical exams, future exams, historical ORU. - 1/21 MANA cleaned up patients in eCW, Merge to share new data upload to AbbaDox, AbbaDox – In Progress - 2/4 AbbaDox sending Carrie’s feedback to Merge. - 2/11 AbbaDox DS team reached out to MANA, MANA will assist on patient clean up, AbbaDox - New Account Configurations - 1/28 IC will adopt propose workflow of Foreign films via scheduling wizard - 2/4 AbbaDox to update rooms, procedures and build rules to accomodate HOG and general scheduling rules, AbbaDox - In Progress - MANA - IC Rules updates.xlsx - 1/28 Bug tickets reported by BC are being prioritized this week. - Combo Code Bug - Change of Complex Procedure Bug - 2/11 Tickets revised with MANA and sent back to dev. - 2/4 Request to use “New” Status when appointment is Rescheduled, AbbaDox - New - Enhancement: - 11/26 Recurrent Block Slots - 12/1 Request to not have all locations selected when scheduling by default, AbbaDox – New - Document Management - Reforma (Print) – No need Reforma Barcode - IC 1/21 Action: New forms available for upload, AbbaDox - New