MANA / AbbaDox

| Meeting Date: | Wednesday, July 30, 2025 | Meeting Time | 10:00 AM EST |
| --- | --- | --- | --- |
| Location: | Teams Meeting |  |  |
| Facilitator | Join the meeting now Meeting ID: 281 654 499 189 Passcode: Hs2Ho7tm |  |  |

SharePoint Link: MANA – AbbaDox Careflow RIS SharePoint
Account Setup Workbook: MANA Account Setup Workbook

|  | Attendee | Party |
| --- | --- | --- |
| ☒ | Carrie Johnson | MANA |
| ☒ | Darron Mitchell | MANA |
| ☒ | Daniel Lad | MANA |
| ☒ | Ruben Gonzalez | AbbaDox |
| ☐ | Andreina Boudle | AbbaDox |
| ☐ | Rafael De Leon | AbbaDox |

- 7+ Locations, --- Annual Studies

Meeting Minutes

- Data Base Setup - 7/9 Account Data Base – In Progress ETA 8/1 - Account Setup Workbook - 7/9 Demo to review demo account scheduled on 7/11 - Completed - 7/16 Phase 1 Review - Locations: Ready for upload – In Progress - Rooms: Ready for upload – In Progress - Schedules: Create an open schedule to outread rooms locations, MANA - New - 7/16 Phase 2 Review - Procedures will be divided into Imaging Breast and breast center, lists will be consolidated before upload, MANA – In Progress - Referrings – In Progress - Payers – In Progress - 7/16 Phase 3 Review - Users and Roles: 7/16 Ruben added default roles to assign to each user, follow this path for setup, MANA – New - Rads: Ready for upload - Workflow Reviews - Intro to Settings 8/4 - Onder Intake - Pending Workflow - Interfaces - 7/23 VPN Request Form required, MANA - New - Merge PACS. Scope: Uni. ORM,ADT,ORU - 7/16 Resource assigment required - MagView. Scope: Bid. ORM,ADT/ORU - 7/16 Resource assigment required - PowerScribe. Scope: Bid. ORM,ADT/ORU - 7/16 Resource assigment required - 7/23 Need to update current scope, SOW required, AbbaDox - New - eCW. Scope: Bid. ORU,ADT,DFT/ADT (Steven Domingues) - 7/16 Resource assigment required - 7/23 Note : OB ORU Interface should “hold” messages for 7 days for specific Referring NPIs. - Outreads - HOG (Onco EMR). Scope: Bid. ORM/ORU - 7/23 Need to update current scope, SOW required, AbbaDox - New - Data Migration - 7/9 Merge .CSV Data upload template. Pt records with payers, historical exams, future exams, historical ORU. - Document Management - 7/23 Start thinking about document management in AbbaDox, MANA - New - eForm - 7/9 Access to JotForms - 7/23 Currently Merge only prints the router document, therefore AbbaDox could build this form electronically. There’s the potential of AbbaDox owning more of the documents for Imaging and breast center because the eForms can be sent downstream via HL7. - Reforma (Print) - 7/9 Upload forms to SharePoint, MANA - New - Radiology Report Templates - 7/23 Folders have been created in Sharepoint to load templates per Imaging and breast center accordingly, MANA - New - Breast Health - Letter Templates - ScanDox - Patient Engagement - Email - 7/9 Share Email Domain Instructions, AbbaDox – New - SMS - 7/9 Short link Instructions, AbbaDox – New - Portals - Referring - Patient - TOS Payment – - Imagine Pay