MANA / AbbaDox

| Meeting Date: | Wednesday, July 30, 2025 | Meeting Time | 10:00 AM EST |
| --- | --- | --- | --- |
| Location: | Teams Meeting |  |  |
| Facilitator | Join the meeting now Meeting ID: 281 654 499 189 Passcode: Hs2Ho7tm |  |  |

SharePoint Link: MANA – AbbaDox Careflow RIS SharePoint
Account Setup Workbook: MANA Account Setup Workbook

|  | Attendee | Party |
| --- | --- | --- |
| ☒ | Carrie Johnson | MANA |
| ☒ | Darron Mitchell | MANA |
| ☒ | Daniel Lad | MANA |
| ☒ | Dawn | MANA |
| ☒ | Ruben Gonzalez | AbbaDox |
| ☐ | Andreina Boudle | AbbaDox |
| ☐ | Rafael De Leon | AbbaDox |

- 7+ Locations, 120,000 Annual Studies

Meeting Minutes

- Data Base Setup - 7/9 Account Data Base – Completed - Account Setup Workbook - 7/16 Phase 1 – Completed - 7/16 Phase 2 Review - Procedures will be divided into Imaging Breast and breast center, lists will be consolidated before upload, MANA – In Progress - 8/6 Breast Center procedure are ready for upload, AbbaDox may ignore contrast procedures that may be missing a CPT and or Modality code. (Completed 8/11) - Referrings – In Progress - Payers – In Progress - 7/16 Phase 3 Review - Users and Roles: 7/16 Ruben added default roles to assign to each user, follow this path for setup, MANA – In Progress - Rads: - 8/6 MANA utilizes Dragon and PowerScribe to dictate. Nurses dictate from Dragon (Magview) so do not have an NPI. The client will be providing the NPI and Dictator ID in ASW. - 8/6 Facility NPI must also be included in AbbaDox to send downstream via interface. - 7/30 Determine if signature image is required, MANA - New - Workflow Reviews - Intro to Settings 8/4 – 9.00 AM – #1 Completed - Intro to Settings 8/6 – 12.00 PM – #2 Completed - Onder Intake - Pending Workflow - Interfaces Feature-707 - 7/23 VPN Request Form required, MANA – Completed - Merge PACS. Scope: Uni. ORM,ADT,ORU - 7/16 Resource assigment required - AbbaDox VPN Form required, MANA – Completed - 8/6 AbbaDox setting up VPN, AbbaDox – In Progress - MagView. Scope: Bid. ORM,ADT/ORU - 7/16 Resource assigment required - 7/30 AbbaDox VPN Form required, MANA – Completed - 8/6 AbbaDox setting up VPN, AbbaDox – In Progress - 7/30 OB ORM Interface logic should include Referrings NPI – This note has been added to the ticket. - 8/6 Note: MANA utilizes Dragon and PowerScribe to dictate. Nurses dictate from Dragon (Magview) so do not have an NPI. The client will be providing the NPI and Dictator ID in ASW. Interface logic needs to configured to map to Dictator ID if NPI is missing. - PowerScribe. Scope: Bid. ORM,ADT/ORU - 7/16 Resource assigment required - 7/29 Need to update current scope, SOW requested to Kelsey, AbbaDox – Completed - 8/7 SOW sent to Ben for Review, AbbaDox - New - eCW. Scope: Bid. ORU,ADT,DFT,SIU/ADT (Steven Domingues) - 7/16 Resource assigment required - 7/23 Note : OB ORU Interface should “hold” messages for 7 days for specific Referring NPIs. - 7/30 eCW cloud hosted, AbbaDox to determine if VPN is required, AbbaDox – In progress - 7/30 OB ORM Interface logic should include Referrings NPI - 8/6 OB ORU must include Facility NPI, Facility NPI is referenced in Reading physicians External ID. - Outreads - 8/7 After further conversation, it’s been determined that AbbaDox needs to build a OB ORU to OncoEMR, SOW being sent to Onco AbbaDox - New - Data Migration DS-696 - 7/9 Merge .CSV Data upload template. Pt records with payers, historical exams, future exams, historical ORU. - 8/6 Create SFTP and share with Merge, AbbaDox – In Progress - Document Management - 7/23 Start thinking about document management in AbbaDox, MANA - New - eForm - 7/9 Access to JotForms - 7/23 Currently Merge only prints the router document, therefore AbbaDox could build this form electronically. There’s the potential of AbbaDox owning more of the documents for Imaging and breast center because the eForms can be sent downstream via HL7. - Reforma (Print) - 7/9 Upload forms to SharePoint, MANA - New - Radiology Report Templates - 7/23 Folders have been created in SharePoint to load templates per Imaging and breast center accordingly, MANA – In Progress - 7/30 Imaging center done, pending on Breast Center. - ScanDox - TOS Payment – - Imagine Pay