MANA / AbbaDox

| Meeting Date: | Thursday, September 11, 2025 | Meeting Time | 10:00 AM EST |
| --- | --- | --- | --- |
| Location: | Teams Meeting |  |  |
| Facilitator | Join the meeting now Meeting ID: 281 654 499 189 Passcode: Hs2Ho7tm |  |  |

SharePoint Link: MANA – AbbaDox Careflow RIS SharePoint
Account Setup Workbook: MANA Account Setup Workbook

|  | Attendee | Party |
| --- | --- | --- |
| ☒ | Carrie Johnson | MANA |
| ☒ | Darron Mitchell | MANA |
| ☒ | Daniel Lad | MANA |
| ☒ | Dawn | MANA |
| ☒ | Ruben Gonzalez | AbbaDox |
| ☐ | Andreina Boudle | AbbaDox |
| ☐ | Rafael De Leon | AbbaDox |

- 7+ Locations, 120,000 Annual Studies

Meeting Minutes

- Workflow Reviews - Intro to Settings 8/4 #1 - Completed - Intro to Settings 8/6 #2 - Completed - Onder Intake – 8/14 IC and 8/15 BC. - IC 8/14 - Completed - BC 8/20 – Completed - Pending Workflow - IC 8/14 – Completed - BC 8/20 – Completed - Scheduling - IC 8/27 - Completed - BC 8/29 - Completed - Pre-registration - IC – 9/11 Completed - BC – 9/5 Completed - Registration - IC 9/11 – In Progress - BC 9/5 - Completed - Technologist - IC 9/25 – New - BC 9/11 - New - Billing 9/25 - Interfaces Feature-707 - 9/3 VPN: Same VPN will be used for Merge, MagView, PW and OnceEMR - Completed - Merge PA/CS. Scope: Uni. ORM,ADT,ORU - 9/3 AbbaDox pending on port assignment, Merge – In Progress - 9/3 Merge may be returning quote to Mana, Merge – Complete - 9/11 Pending on PM assignment, Merge - In Progress - MagView. Scope: Bid. ORM,ADT/ORU - 9/3 Kick-off Scheduled for 9/3 – Completed - 9/11 MagView to share SOW and assign resource, MagView – In Progress - PowerScribe. Scope: Bid. ORM,ADT/ORU - 7/16 Resource assignment required, Mana – In Progress - 9/3 PW’s signed order has been returned, pending on PM assignment. - 9/11 Pending on PM assignment, Merge - In Progress - eCW. Scope: Bid. ORU,ADT,DFT,SIU/ADT (Steven Dominguez) - 9/3 AbbaDox Resource assigned, expect contact from Ilana, AbbaDox – In Progress - Outreads - 8/27 AbbaDox pending on SOW from MANA, Ben reached out to Jessica at HOG determine next steps MANA – In Progress - 9/3 OncoEMR working on agreement, the Engineer Assignment. Timeline completion 2 months. - 9/11 AbbaDox to provide date to meet, see thread, AbbaDox - New - Data Migration DS-696 - Scope: Merge .CSV Data upload template. Pt records with payers, historical exams, future exams, historical ORU. - 9/11 Access to SFTP shared with Jeff at Merge, AbbaDox – Completed - 9/11 AbbaDox pending on samples from Merge, AbbaDox - New - Account Configurations - Questionnaires - IC 9/18 Review – Completed - BC 9/3 AbbaDox to build Questionnaire provided, AbbaDox – New - Resource Scheduling Rules - IC 9/18 Review – New - BC 9/3 – 9/15 Review – In Progress - Notification Slots - IC – New - BC 9/8 Review - Completed - Complex Scheduling Rules - IC 9/18 Review – New - BC 9/8 Review – Completed - Roles Configuration - IC 8/29 Review – Completed - BC 8/29 Review – Completed - Reforma - IC 9/18 Review – In Progress - BC 9/19 - Document Management - eForm - 9/11 eForm could be used in the IC but would come at the cost of purchasing Ipads. - Another solution would be to send an sms, but PE is not included in scope. - Once form filled out AbbaDox could to eCW upon result. - Reforma (Print) - 9/11 BC will pursue Reforma to print Router. - IC 9/18 Upload registration documents to Reforma folder in Sharepoint. - Radiology Report Templates - Completed - ScanDox (To be defined) - BC 9/11 BC will not required ScanDox. - IC 9/11 TBD