MANA / AbbaDox

| Meeting Date: | Monday, October 13, 2025 | Meeting Time | 10:00 AM EST |
| --- | --- | --- | --- |
| Location: | Teams Meeting |  |  |
| Facilitator | Join the meeting now Meeting ID: 281 654 499 189 Passcode: Hs2Ho7tm |  |  |

SharePoint Link: MANA – AbbaDox Careflow RIS SharePoint
Account Setup Workbook: MANA Account Setup Workbook

|  | Attendee | Party |
| --- | --- | --- |
| ☒ | Carrie Johnson | MANA |
| ☒ | Darron Mitchell | MANA |
| ☒ | Daniel Lad | MANA |
| ☒ | Dawn | MANA |
| ☒ | Ruben Gonzalez | AbbaDox |
| ☐ | Andreina Boudle | AbbaDox |
| ☐ | Rafael De Leon | AbbaDox |

- 7+ Locations, 120,000 Annual Studies

Meeting Minute

- Workflow Reviews - Technologist - IC 9/25 – Completed - BC 9/11 – In Progress - BC Review with techs 10/10 - Billing - IC 10/02-10/9 Review – In Progress - Lung Follow Up Workflow - IC 10/09 Review – New - A-Z Workflow Recap - IC 10/16 – New - BC 10/29 – In Progress - Interfaces Feature-707 - Merge PACS. Scope: Uni. ORM,ADT,ORU Thursdays at 3.00 PM EST. - 10/1 Scheduling weekly meeting cadence – In progress - MagView. Scope: Bid. ORM,ADT/ORU Tuesdays at 12.00 PM EST - 10/08 Cisco Server access required to additional users, mana - Completed - PowerScribe. Scope: Bid. ORM,ADT/ORU - Thursday at 12.00 PM EST - 10/08 Metting Thursday at 3.00 PM EST - eCW. Scope: Bid. ORU,ADT,DFT,SIU/ADT (Steven Dominguez) Wed. at 3.00 PM EST - 10/08 Metting today at 3.00 PM EST - Outreads Flatiron/OncoEMR HOG - 10/1 Pending on PM assignment, Flatiron- In Progress. ETA 10/15 - Data Migration DS-696 - Scope: Merge .CSV Data upload template. Pt records with payers, historical exams, future exams, historical ORU. - 9/11 AbbaDox pending on samples from Merge, AbbaDox – Follow up required. - Account Configurations - Combo Codes - IC 10/1 - Completed - BC 10/1 - Completed - Questionnaires - IC 9/18 Review, IC – In Progress - BC 10/1 Amanda Revisiting Questionnaires – In Progress - Resource Scheduling Rules - IC 9/18 Review – New - BC 9/3, 9/15, 9/29 Review – In Progress - Notification Slots - IC Completed - BC 9/29 Review – Completed - Complex Scheduling Rules - IC 9/18 Review – New - BC 9/29 Review – Completed - Reforma - IC 9/18 Review – In Progress - BC 9/19 Review – In Progress - Rooms and Resources - IC - BC - Local Procedures - 10/8 IC – AbbaDox to review MRI procedures missing in Local Procedures - Document Management - Reforma (Print) - IC 9/18 Upload registration documents to Reforma folder in Sharepoint. - 10/1 Documents available in Sharepoint, AbbaDox – In Progress - BC 10/1 will pursue Reforma to print Router, Recommendation, and Risk Assessment - 10/1 Documents available in Sharepoint, AbbaDox – In Progress - Edit Report Functionality - 10/1 Functionality needs to enable, AbbaDox - New - ScanDox (ScanDox not required .)