MANA / AbbaDox

| Meeting Date: | Wednesday, November 12, 2025 | Meeting Time | 10:00 AM EST |
| --- | --- | --- | --- |
| Location: | Teams Meeting |  |  |
| Facilitator | Join the meeting now Meeting ID: 281 654 499 189 Passcode: Hs2Ho7tm |  |  |

SharePoint Link: MANA – AbbaDox Careflow RIS SharePoint
Account Setup Workbook: MANA Account Setup Workbook

|  | Attendee | Party |
| --- | --- | --- |
| ☒ | Carrie Johnson | MANA |
| ☒ | Darron Mitchell | MANA |
| ☒ | Daniel Lad | MANA |
| ☒ | Dawn | MANA |
| ☒ | Ruben Gonzalez | AbbaDox |
| ☐ | Andreina Boudle | AbbaDox |
| ☐ | Rafael De Leon | AbbaDox |

- 7+ Locations, 120,000 Annual Studies

Meeting Minute

- On-site assessment - 11/12 Request to meet on-site: January 6th. - Workflow Reviews - A-Z Workflow Recap - IC – In Progress - 11/6 Registration is next. - 11/5 Action: Ticket request being written. - BC 10/29 – shifted towards configuration Q&A - Interfaces Feature-707 - Merge PACS. Scope: Uni. ORM,ADT,ORU Thursdays at 3.00 PM EST. 80% - 11/12 Live testing is on-going, AbbaDox has successfully sent messages for all modalities. - 11/12 AbbaDox to send MANA Imaging US procedures to Merge, AbbaDox - New - MagView. Scope: Bid. ORM,ADT/ORU Tuesdays at 12.00 PM EST 60% - 11/12 Live testing is on-going, AbbaDox has AbbaDox has successfully sent messages for procedures with multiple procedures. - PowerScribe. Scope: Bid. ORM,ADT/ORU - Thursday at 12.00 PM EST 70% - 11/12 AbbaDox processed ORU Successfully, testing addendum. - eCW. Scope: Bid. ORU,ADT,DFT,SIU/ADT (Steven Dominguez) Thursday at 2.00 PM EST 25% - 11/12 Interface – In Progress - Outreads Flatiron/OncoEMR HOG 5% - 11/12 AbbaDox to return signed BAA from HOG/OncoEMR - Data Migration DS-696 - Scope: Merge .CSV Data upload template. Pt records with payers, historical exams, future exams, historical ORU. - 11/5 Received feedback from Merge samples files will be provided shortly. - 11/5 Action: IC and BC Procedure Mapping to be reviewed on Configuration call. - 11/12 Ben will reach out to Jeff at Merge, AbbaDox - Completed - 11/14 - IC – Will need to create Merge Procedures in AbbaDox and also map other procedures - BC – Local procedures in AbbaDox and Merge are one to one, so there’s will not be mapping needed. - Account Configurations ETA: 12/5. - Wizard - 11/12 Mandatory fields discussion required, AbbaDox – Completed - Local Procedures - 11/12 IC - MRI procedures updated - Complex Procedures - 11/12 BC – Secondary procedure should be treated as 0 minutes. - Block FAB - 11/12 Write FAB for ability to block calendar for multiple rooms. Currently, in order to prevent scheduling, a notification slot has to be created for every service type. This is time consuming. - Document Management - Reforma (Print) - IC 9/18 Upload registration documents to Reforma folder in Sharepoint. - 11/12 Documents have been loaded, packages being built. - BC 10/1 will pursue Reforma to print Router, Recommendation, and Risk Assessment - 11/12 Documents have been loaded, packages being built.