MANA / AbbaDox

| Meeting Date: | Wednesday, December 17, 2025 | Meeting Time | 10:00 AM EST |
| --- | --- | --- | --- |
| Location: | Teams Meeting |  |  |
| Facilitator | Join the meeting now Meeting ID: 281 654 499 189 Passcode: Hs2Ho7tm |  |  |

SharePoint Link: MANA – AbbaDox Careflow RIS SharePoint
Account Setup Workbook: MANA Account Setup Workbook

|  | Attendee | Party |
| --- | --- | --- |
| ☒ | Carrie Johnson | MANA |
| ☒ | Darron Mitchell | MANA |
| ☒ | Daniel Lad | MANA |
| ☒ | Dawn | MANA |
| ☒ | Ruben Gonzalez | AbbaDox |
| ☐ | Andreina Boudle | AbbaDox |
| ☐ | Rafael De Leon | AbbaDox |

- 7+ Locations, 120,000 Annual Studies

Meeting Minute

- Go Live Date Tentative - 2/17 - On-site assessment - 11/12 Request to meet on-site: January 6th. - Workflow Reviews - A-Z Workflow Recap - IC – Completed - 11/5 Action: Ticket request being written, AbbaDox – In Progress - BC - Completed - Interfaces Feature-707 - Merge PACS. Scope: Uni. ORM,ADT,ORU Thursdays at 3.00 PM EST. 90% - 11/26 AbbaDox to send OB ORU, AbbaDox – In Progress - MagView. Scope: Bid. ORM,ADT/ORU Tuesdays at 12.00 PM EST 90% - 12/3 Action: AbbaDox to return BH procedures to Carrie and Jason at MagView, AbbaDox - Completed - 12/17 Interface is enabled and functional. Further updates taking place regarding MagView’s function to link procedures into one. AbbaDox updating interface to account for Complex Procedure flag. - PowerScribe. Scope: Bid. ORM,ADT/ORU - Thursday at 12.00 PM EST 90% - 12/17 AbbaDox uploading updated Imaging procedures to resume testing with PET. - eCW. Scope: Bid. ORU,ADT,DFT,SIU/ADT (Steven Dominguez) Thursday at 2.00 PM EST 25% - 12/17 IB not yet created because AbbaDox pending samples, ecw ETA early January. OB to ECW is enabled. - Outreads Flatiron/OncoEMR HOG 5% - 11/12 AbbaDox to return signed BAA from HOG/OncoEMR, AbbaDox – In Progress - Data Migration DS-696 - Scope: Merge .CSV Data upload template. Pt records with payers, historical exams, future exams, historical ORU. - 12/17 Migration conversations to be executed beginning of January. - Account Configurations ETA: 12/5 - Complex Procedures - 11/12 BC – Secondary procedure should be treated as 0 minutes. - 11/26 Workaround determined via Combos codes. - Block FAB Feature-725 - 11/26 Ticket is on-going. - 12/1 Inquiry: In wizard, request to not have all locations selected when scheduling by default, AbbaDox – New - 12/3 Rules configuration Status - Completed - UAT - IC 12/18 Morning call (Rescheduled) - BC 12/19 Morning call (Rescheduled) - Document Management - Reforma (Print) – No need Reforma Barcode - IC 9/18 Upload registration documents to Reforma folder in Sharepoint. - 12/17 AbbaDox uploading additional forms to Reforma, AbbaDox – In progress - BC 10/1 will pursue Reforma to print Router, Recommendation, and Risk Assessment - 11/26 Documents have been loaded, packages being built, AbbaDox - In progress